What skills the market is looking for?

The objective of this extension to Torre.co is to do a check over what skills are the companies looking for and how may jobs opportunities have been opened on each user skill.
# Progress
Date	From	To	Description
12-Feb	12:00	12:30	Receive email. Read email.
12-Feb	12:30	13:00	Torre.co Api basic check.
12-Feb	14:00	15:00	Define what to develop. / Design basic user journey. / Design data base model.
12-Feb	15:00	16:30	Frontend project set up / Set up AWS frontend pipeline
12-Feb	16:30	17:30	Install Amplitude / Install ESLint
12-Feb	17:30	19:00	Home screen
13-Feb	06:00	07:30	Home screen
14-Feb	05:00	07:30	Home screen form validation
14-Feb	07:50	09:00	Jobs/skill fit screen
14-Feb	11:30	12:30	Set up backend project
14-Feb	12:30	13:00	Code to fetch user from Torre.co Api
14-Feb	13:00	13:30	MyBatis Setup / Liquibase setup
14-Feb	13:30	13:40	Initial database ddl
14-Feb	13:40	14:00	Scheduled task to sync jobs
14-Feb	15:40	19:00	Scheduled task to sync jobs
14-Feb	20:00	22:00	Set up AWS Backend pipeline
15-Feb	04:30	5:45	Login user / Sync user skills
15-Feb	05:45	06:45	Service /fetchfittojob
15-Feb	07:00	08:00	Service /countjobsperskill / Screen: Jobs per skill
15-Feb	08:00	09:30	Setup Sonar / Fix Sonar reported issues. / Fix CodePipeline Issues